|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Group No** | 29 | | | | |
| **Project Title** | Hotel Management System | | | | |
| **Supervisor’s Name** | Mr.Rangana Jayashanka | | | | |
| **Co-Supervisor’s Name** | Ms.Kamsa Sharma | | | | |
| **Group Meeting Number** | 1 | **Date** | | 02/05/2020 | |
| **Summary of work carried out during last two weeks** | | | | | |
| 1. Discussed some project Ideas with supervisor and co-supervisor.  2. Selected suitable project with the client according to supervisor ideas and also talking among group  Member.  3. Got basic idea of the system which client wants actually.  4. According to client’s requirements, we discussed roles and functionalities further. | | | | | |
| **Individual Contribution for last two weeks** | | | | | |
| [1] R.P.Ranaweera | * Found a client and gathered requirements. | | | | |
| [2] W.T.Gihan | * Checked existing systems in the internet (websites) and found out several issues. | | | | |
| [3] G.G.N.N.Wanigasekara | * Started gathering functionalities and studied SRS documents. | | | | |
| [4] H.M.D.Thathsara | * Started gathering functionalities and studied SRS documents. | | | | |
| **Meeting outcomes** | | | | | |
| * Discussed and dismissed some project ideas due to inconsistencies in user roles, scope and the lack of a real need for a system found some special features to add this system. * A project idea was agreed upon and discussed with the input of the supervisor * Found some features to add to the system | | | | | |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | |
| [1] R.P.Ranaweera | * Further gathering of requirements - consulting with the client. * Drawing the use case, activity and component diagrams. | | | | |
| [2] W.T.Gihan | * Further gathering of requirements - from the existing websites and SRS documents. * Drawing the use case, activity and component diagrams. | | | | |
| [3] G.G.N.N.Wanigasekara | * Further gathering of requirements - from the existing websites and SRS documents. * Drawing the use case, activity and component diagrams. | | | | |
| [4] H.M.D.Thathsara | * Identifying the suitable technologies and languages. * Drawing the use case, activity and component diagrams. | | | | |
| **Supervisor’s/ Co-Supervisor’s Remark** | | | | | |
|  | | | | | |
| **Supervisor’s and Co- Supervisor’s opinion about the progress** | | | * Satisfactory | | Unsatisfactory |
| **Co-Supervisor’s** signature | | |  | | |
| Supervisor’s signature | | |  | | |
| **Any Other Notes** | | | | | |
|  | | | | | |
| **Attendance of the group members** | | | | | |
| **Student Name** | | | **Index No.** | | **Signature** |
| R.P.Ranaweera | | | 18001327 | | A picture containing white, man, water  Description automatically generated |
| W.T.Gihan | | | 18000576 | | A close up of a piece of paper  Description automatically generated |
| H.M.D.Thathsara | | | 18001696 | | A close up of a piece of paper  Description automatically generated |
| G.G.N.N.Wanigasekara | | | 18001823 | | A picture containing drawing, game  Description automatically generated |